1. Objective

- Reduce total waste by ≥ 10% annually

- Achieve ≥ 75% recycling rate

- Reduce hazardous waste

- Ensure full audit compliance

2. Strategic Approach

- Source reduction (primary focus)

- Process optimization (spinning, dyeing, cutting)

- Segregation & recycling

- Contractor control & traceability

3. Key Action Areas

Spinning

- Reduce fiber loss

- Reuse pneumafil waste

Knitting

- Reduce yarn breakage

Dyeing

- Improve Right First Time

- Reduce reprocessing

Printing

- Optimize chemical usage

Cutting & Sewing

- Improve marker efficiency (≥ 85–90%)

ETP & Utilities

- Reduce sludge

- Control hazardous waste

4. KPI Targets

| KPI | Target |
| --- | --- |
| Total Waste | ↓ 10% annually |
| Recycling Rate | ≥ 75% |
| Hazardous Waste | ↓ |
| Waste per kg production | ↓ |

5. SUMMARY ACTION PLAN (RESPONSIBILITY & TIMELINE)

| Action | Department | Responsible | Timeline | KPI Impact |
| --- | --- | --- | --- | --- |
| Establish Waste Baseline & Register | All | Sustainability Manager | Q1 2026 | Data accuracy |
| Daily Waste Tracking System | All | Production + EHS | Q1 2026 | Monitoring |
| Waste Segregation & Labeling System | All | EHS + Warehouse | Q1–Q2 2026 | Recycling ↑ |
| Spinning Waste Reduction (fiber optimization) | Spinning | Production Manager | Q2 2026 – ongoing | Waste ↓ |
| Knitting Efficiency Improvement | Knitting | Production Manager | Q2 2026 – ongoing | Waste ↓ |
| Dyeing Process Optimization (RFT ≥ 90%) | Dyeing | Dyeing Manager | Q2 2026 – 2027 | Major reduction |
| Printing Chemical Optimization | Printing | Printing Manager | Q2 2026 – ongoing | Hazardous ↓ |
| Cutting Marker Optimization | Cutting | Production Manager | Q2–Q3 2026 | Major reduction |
| Recycling Program Implementation | All | Sustainability + Procurement | Q2 2026 – ongoing | Recycling ≥75% |
| Contractor Qualification & Control | All | Procurement | Q2 2026 | Compliance |
| ETP Sludge Reduction Plan | Utilities | Utilities Manager | Q3 2026 – 2027 | Hazardous ↓ |
| Lean Manufacturing Implementation | All | Operations Manager | 2026–2028 | Continuous ↓ |
| Training & Awareness Programs | All | HR + EHS | Ongoing (annual) | Behavior improvement |
| Internal Audits | All | EHS | Quarterly | Compliance |
| Management Review | Top Management | GM | Semi-annual | Performance |

6. Timeline Overview

2026

- System setup

- Segregation & tracking

- Achieve 10% reduction

2027

- Process optimization

- Increase recycling

- Achieve 20% cumulative reduction

2028

- Advanced practices

- Circular economy

- Achieve 30% cumulative reduction

7. Expected Results

- Compliance with local legal and regulatory requirements for the proper management and reduction of waste.

- Strong Higg FEM Level 3 performance

- Full compliance with brand requirements

- Reduced disposal cost

- Improved operational efficiency